# GRC Audit and ISMS Capstone Project

Project Title: A Governance and Risk Assessment for a growing digital payments business, NovaPay Financial Services supported by three revised ISMS documents, two new policies and a 20-control Statement of Applicability.

Organization: NovaPay Financial Services

Analyst Name: Qhubekani Luphahla

Role: GRC Analyst / Consultant

Cohort: April 2026

Submission Date: 07 October 2026

# Table of Contents

| Requirement | Location |
| --- | --- |
| Business-facing assessment and framework recommendation | Part 1 |
| Updated ISMS Scope Statement | Part 2 — NP-ISMS-DOC-001 |
| Updated Leadership Commitment Statement | Part 3 — NP-ISMS-DOC-002 |
| Updated Risk Assessment and Treatment Procedure | Part 4 — NP-PRO-RAT-001 |
| Risk register, treatment plan and roadmap | Part 5 |
| New Information Security Policy | Part 6 — NP-POL-ISP-001 |
| New Third-Party/Supplier Security Policy | Part 7 — NP-POL-SUP-001 |
| Updated Statement of Applicability: exactly 20 controls | Part 8 — NP-ISMS-DOC-003 |
| Evidence plan, source corrections and references | Part 9 |

## Basis and Limitations

This submission uses the NovaPay case study and Head of Operations email, the supplied GRC checklist, four existing QuantumTech ISMS documents, and the supplied ISO/IEC 27001:2022 and ISO/IEC 27002:2022 references. The existing document structures, responsibilities and risk bands have been retained where useful and adapted to NovaPay

Part 1: Business-Facing Assessment

## Executive Summary

NovaPay’s main problem is that growth has moved faster than its governance. The business serves more than three million users and connects with over 500 merchants, but country offices still handle suppliers, customer information and compliance responsibilities in different ways. The scenario explicitly identifies ungoverned third-party API access and the absence of a standard risk assessment process. These weaknesses could expose customer financial data, make fraud harder to detect and prevent NovaPay from giving banking partners credible assurance when contracts come up for renewal.

I recommend using ISO/IEC 27001 as the main management framework, supported by ISO 31000 for risk decisions and NIST CSF 2.0 for reporting progress. Payment-card activities must also be assessed against PCI DSS where applicable, while privacy and financial-sector obligations need a country-by-country register. The first 30 days should focus on controlling partner access, assigning accountable owners and establishing a verified inventory of services, data and suppliers. The following 60 days should turn the policies into evidence: reviewed access, signed supplier terms, tested recovery and documented risk decisions. This assessment does not establish certification or legal compliance; it sets out how NovaPay can build and demonstrate readiness.

## Engagement Objectives and Boundaries

| Objective | Measure and Proposed Deadline |
| --- | --- |
| Establish accountable governance | CEO assigns all named risk and compliance roles by day 15; every operating country has obligations owner by day 30. |
| Control third-party access | Inventory all active integrations by day 15; assign owners and approved access scopes to 100% by day 30. |
| Assess material risk consistently | Apply the same scoring criteria to all critical services and high-risk suppliers by day 30. |
| Improve privacy accountability | Map priority customer-data flows and country transfers by day 30; document the basis and safeguards for each by day 60. |
| Demonstrate partner assurance | Create a reviewed evidence pack by day 60 and test priority controls by day 90. |

The engagement covers governance, payments, merchant APIs, customer records, lending support, regional operations and supplier relationships. It is a document-based assessment; intrusive security testing, financial-statement audit and legal opinions are outside this assignment. Any future technical test requires separate authorization and agreed rules of engagement.

## Priority Findings

| Finding / Basis | Business Effect | Recommended Response |
| --- | --- | --- |
| F1-Ungoverned partner API access | Unauthorized disclosure or alteration of financial data could affect customers and partner trust. | Inventory integrations, enforce approved scopes, revoke orphaned credentials and review API logs. |
| F2-Inconsistent regional processes and unclear ownership | Obligations may be missed and assurance responses may contradict one another. | Set a common policy baseline, country obligation owners and a controlled exception process. |
| F3-No standard risk assessment process | Management cannot reliably compare exposures or justify treatment priorities. | Approve one method, assign owners and maintain a central risk register. |
| F4-Inconsistent supplier due diligence | An unsuitable partner may receive sensitive access before its controls are understood. | Require risk tiering, evidence review and contractual approval before production access. |
| F5-Inconsistent customer-data handling | Unnecessary retention or uncontrolled transfer could increase privacy exposure. | Create data-flow records, retention rules and transfer approval controls. |
| F6-Readiness evidence unavailable to partners | Renewal and integration decisions may be delayed or lost. | Produce an honest assurance pack showing completed actions, open gaps and approved dates. |

# Framework and Compliance Approach

One governance system should coordinate the requirements. Separate programs for every standard would create duplicate evidence and different owners for the same issue.

| Framework | Use at NovaPay | Evidence to Maintain |
| --- | --- | --- |
| ISO/IEC 27001:2022 | ISMS boundaries, leadership, risks, objectives, audits and continual improvement. | Approved scope, policies, risk register, SoA, audit reports and management minutes. |
| ISO/IEC 27002:2022 | Implementation of guidance for selected organizational, people, physical and technical controls. | Procedures, configurations, training and operating records. |
| ISO 31000:2018 | Risk context, consultation, assessment, treatment, review and reporting. | Agreed criteria, decision records and treatment follow-up. |
| NIST CSF 2.0 | Organize leadership reporting across Govern, Identify, Protect, Detect, Respond and Recover. | Current and target profiles with gaps, owners and measures. |
| NIST SP 800-53 Rev. 5 | Use selected AC, IA, AU, IR, CP, RA and SR control families to deepen technical requirements. | Access, authentication, logging, incident, recovery and supplier test records. |
| PCI DSS v4.x | Assess the cardholder data environment and systems able to affect its security; use the applicable current revision, including v4.0.1. | Card-data flows, scope confirmation and appropriate assessment evidence agreed with acquirer/assessor. |
| Nigeria and regional requirements | Maintain entity-specific payment, privacy, AML and contractual obligations. | Obligations register, accountable owners, filing records, legal review and transfer decisions. |

## Applicability Decisions

Nigeria’s Data Protection Act 2023 and NDPC guidance provide the starting point for Nigerian personal-data compliance. The current NDPC resources include GAID 2025. NovaPay should document its processing purposes, lawful bases, processor relationships, data-subject request workflow and international transfers, then have the DPO and Legal confirm the applicable requirements. Other operating countries’ laws must be confirmed rather than invented and GDPR must be assessed against its territorial scope.

CBN requirements must be mapped to NovaPay’s actual licenses and regulated entities. A fintech or payment service provider must not automatically be treated as a payment service bank. The CBN payment-service resources should be checked against the license register before selecting the relevant cybersecurity, outsourcing and reporting obligations. AML and transaction-monitoring requirements also need jurisdiction-specific ownership and specialist review.

PCI DSS applies according to payment-card data handling and security impact, not simply because NovaPay moves money. The cardholder-data environment connected systems and supplier responsibilities must therefore be established first. PCI SSC published v4.0.1 as a limited revision of v4.0; the future-dated v4.x requirements took effect on 31 March 2025. A general GRC report cannot substitute for the required PCI assessment.

## Indicative Control Crosswalk

| Risk Theme | ISO Reference | NIST CSF / 800-53 | PCI DSS theme where in scope |
| --- | --- | --- | --- |
| Partner API access | A.5.15, A.8.5 | Protect / AC, IA | Requirements 7 and 8: access and identification |
| Supplier assurance | A.5.19–A.5.20 | Govern / SR | Requirement 12: third-party governance |
| Data handling | A.5.34 | Govern, Protect / AC | Requirements 3 and 4: stored/transmitted account data |
| API vulnerabilities | A.8.8 | Identify, Protect / RA | Requirements 6 and 11: secure systems and testing |
| Logging and response | A.8.15–A.8.16 | Detect, Respond / AU, IR | Requirements 10 and 12 |
| Availability and recovery | A.8.13 | Recover / CP | Support applicable incident and continuity arrangements |

# Part 2 -Updated ISMS Scope Statement

| Document Title | ISMS Scope Statement |
| --- | --- |
| Document Number: Version: | NP-ISMS-DOC-001 2.0 |
| Classification: | Internal-Confidential |
| Owner: Approved By: | Chief Information Security Officer (CISO) CEO |
| Issue Date: Next Review Date: | 6 October 2026 6 October 2027 |
| Document Location: Distribution List: Reference Document: | NovaPay ISMS Repository All Departments Adapted QT-ISMS-DOC-001 v1.0 ISO/IEC 27001:2022 |

Confidentiality Notice: This document is a property NovaPay Financial Services and is classified as Internal. Unauthorized disclosure is prohibited.

## Purpose and Scope

NovaPay’s ISMS protects the confidentiality, integrity and availability of information used to deliver mobile money transfers, merchant payment processing, bill payments and micro-lending. It covers the design, development, operation, support and oversight of these services across the Lagos headquarters and all operating locations in West and Southern Africa. It includes cloud-hosted services, remote working and outsourced activities whose security affects NovaPay. The ISMS is to be established and improved in line with ISO/IEC 27001:2022.

## Information Assets in Scope

Assets include customer identity and KYC records, account and transaction data, lending information, merchant records, cardholder data where handled, API credentials, cryptographic keys, application source code, configurations, audit logs, backups, supplier records, contracts, and employee and finance information. The asset register must identify a business owner, classification, location, retention rule and relevant supplier for each material asset.

## Organizational Units in Scope

The scope includes Operations, Engineering, Product, IT and Security, Compliance, Privacy, Finance, HR, Customer Support, Procurement, Merchant Partnerships and country management. Employees, temporary staff and contractors are covered whenever they handle in-scope information. Banking agents, aggregators, cloud providers and other partners are covered through the interfaces, access permissions and contractual responsibilities that NovaPay manages.

## Physical and Virtual Locations

Included locations are the Lagos headquarters, all regional offices supporting the services, approved remote-working locations and all cloud production, test, development, backup and disaster-recovery environments. Exact addresses, providers, hosting regions, tenant identifiers and countries must be recorded in the asset and location registers.

## Interfaces, Dependencies and Interested Parties

Dependencies include banks, merchants, agents, mobile money aggregators, telecommunications services, cloud platforms and any KYC, fraud-monitoring or payment processors used. NovaPay must record what each party receives, how access is authorized, who owns the relationship and how disruption or compromise is handled. Customers expect secure, available services; banking partners expect contractual assurance; regulators expect applicable obligations to be met; staff require clear responsibilities. Country expansion, cross-border processing, vendor concentration and changing threats must be considered during scope reviews.

## Exclusions

Suppliers’ independently managed corporate operations may sit outside NovaPay’s direct organizational boundary, but their impact on NovaPay, service interfaces, data transfers and outsourced control responsibilities remain in scope. There is no blanket exclusion for outsourced payroll, cloud services, regional offices or agents. A guest network may be excluded from business processing only after isolation is demonstrated; its separation and any shared infrastructure remain subject to assessment. No ISO/IEC 27001 clauses 4–10 are excluded.

## Statement of Applicability and Review

NP-ISMS-DOC-003 records the assignment’s 20 selected Annex A controls. Operational certification work must evaluate the complete Annex A reference set and any additional necessary controls. The CISO reviews the scope annually and before new countries, major products, hosting changes or significant outsourcing. CEO approval and the effective date must be recorded before formal issue.

# Part 3-Updated Leadership and Commitment Statement

| Document Title | Leadership and Commitment Statement |
| --- | --- |
| Document Number: Version: | NP-ISMS-DOC-002 2.0 |
| Classification: | Internal-Confidential |
| Owner: Approved: | CISO CEO |
| Issue Date: Next Review: | 6 October 2026 6 October 2027 |
| Document Location: Document Record: | NovaPay ISMS Repository Adapted QT-ISMS-DOC-002 v1.0; retained leadership and responsibility sections and added regional accountability, evidence and risk-owner decisions. |

## Purpose and Leadership Commitment

NovaPay’s leadership recognizes that protecting customer information and payment services is part of running the business responsibly. Growth into new markets must be supported by clear responsibilities, adequate resources and consistent controls. This proposed statement addresses ISO/IEC 27001 clauses 5.1–5.3.

Top management commits to establishing security objectives aligned with NovaPay’s strategy; integrating the ISMS into product delivery, procurement and country expansion; providing sufficient people, skills and funding; communicating security expectations; and supporting staff who raise concerns. Leadership will review performance, remove barriers to implementation and ensure that corrective actions are followed through. Department managers remain accountable for applying the agreed policies in their own teams.

## Responsibilities and Authority

| Role | Accountability |
| --- | --- |
| CEO / Executive Leadership | Accountable for ISMS effectiveness and resources; approves policy, risk appetite and critical-risk exceptions. Reports material exposure to the Board. |
| CISO | Leads the ISMS, verifies conformity, coordinates control implementation and reports performance to leadership. |
| Head of Operations | Sponsors regional implementation, owns operational resilience and coordinates the response to partner assurance requests. |
| Compliance Lead / Country Compliance Owners | Maintain obligation ownership, deadlines and evidence; escalate regulatory uncertainty and overdue actions. |
| DPO / Privacy Lead and Legal | Oversee privacy advice, lawful processing, transfers, rights requests and breach-notification decisions. |
| CTO / Engineering and IT | Own secure architecture, access implementation, technical remediation and recovery capability. |
| Risk Owners / Department Heads | Approve their treatment plans and accept residual risk within delegated authority; provide evidence of action. |
| Procurement / Relationship Owners | Ensure suppliers pass due diligence and contracts are approved before access is enabled. |
| Internal Audit | Provides independent assurance and reports significant findings to the Board or its delegated oversight committee. |

These are proposed role assignments, not confirmation that all positions are currently staffed. Where a role does not exist, the CEO must assign a named competent person and document any conflict of duties by day 15.

## Oversight and Measurable Commitments

A monthly executive risk meeting will review the register, incidents, supplier exposure, overdue actions and exceptions. Formal ISMS management review will occur quarterly during implementation and at least annually afterwards. It will consider previous actions, changes in context and interested-party needs, objective performance, audit results, nonconformities, risk treatment and opportunities for improvement. Decisions, resources, owners and dates will be retained as minutes.

Leadership will prioritize an approved integration inventory, and country obligations register within 30 days, high-risk supplier reassessment within 60 days, and a first independent control review within 90 days. Any missed target requires a recorded explanation and revised plan. The Board will receive a quarterly summary of material exposure and critical exceptions.

## Approval Record

Signed and approved by:

Qhubekani Luphahla, Chief Executive Officer

Date: 06/10/2026

# Part 4-Updated Risk Assessment and Treatment Procedure

| Document Title: | Risk Assessment and Treatment Procedure |
| --- | --- |
| Document Number: Version: | NP-PRO-RAT-001 2.0 |
| Classification: Issue Date: Review: | Internal – Confidential 6 October 2026 6 October 2026 |
| Owner: Approved: | CISO CEO |
| Document Location: | NovaPay ISMS Repository |
| Document Reference: | Adapted QT-PRO-RAT-001 v1.0; retained the 5 × 5 model and original bands, strengthened rating definitions, medium-risk planning and residual acceptance. |

## Purpose, Scope and Assessment Cycle

This procedure provides one repeatable way to identify, analyze, evaluate and treat risks affecting in-scope information and services. It applies to every NovaPay country operation and material supplier interface. A full assessment is required annually, with quarterly review of the register and reassessment before major changes, new products, countries or suppliers, and after incidents or significant threat changes.

## 2.0 Establish Context and Identify Risks

The assessor first agrees with the service boundary, data flows, stakeholders, obligations and risk owner. Evidence is collected from inventories, architecture, access exports, contracts, incident history, monitoring records and interviews. A risk statement must link an asset or process, threat, vulnerability and business consequences. Confidentiality, integrity and availability are considered separately before the highest relevant impact is used. Assumptions and missing evidence are recorded, rather than treating a missing record as proof that a control does not exist.

Each record contains: risk ID, assessment date, service/asset, country or supplier, owner, threat, weakness, consequence, evidence reference, existing controls and effectiveness, inherent likelihood and impact, current likelihood and impact, selected response, control references, action owner, deadline, target residual score, verification evidence, acceptance authority and review date. Inherent risk assumes no control; current risk credits only verified effective controls. Target residual risk is the expected position after treatment and cannot be called achieved until tested.

## 3.0 Scoring Criteria

Likelihood is assessed over the next 12 months. The definitions below are proposed decision criteria, not observed NovaPay incident statistics. Assessors record the reason for each rating and calibrate disagreements with the risk owner and CISO.

| Score | Likelihood criterion | Impact criterion: use the highest relevant consequence |
| --- | --- | --- |
| 1 | Rare: exceptional conditions; no credible routine route. | Negligible: minor internal rework; no material customer effect. |
| 2 | Unlikely: plausible but requires several unusual conditions. | Minor: limited local disruption or small reversible error; limited non-sensitive exposure. |
| 3 | Possible: credible route under normal operating conditions. | Moderate: service degradation, limited sensitive-data exposure or material remedial work. |
| 4 | Likely: accessible weakness with frequent exposure and weak safeguards. | Major: serious customer harm, significant sensitive data exposure, prolonged service disruption or loss of an important contract. |
| 5 | Almost certain: active/repeated events or unavoidable exposure supported by evidence. | Critical: widespread financial data compromise, extended failure of core payments or a threat to continuing a material regulated service. |

Financial and outage thresholds should be calibrated to approved revenue, loss tolerance and service commitments once those figures are available. They are not invented for this assignment. Risk score = likelihood × impact. The score supports prioritization; an urgent statutory duty or active compromise takes precedence over its numerical band.

| Likelihood ↓ / impact → | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 5 | 5 | 10 | 15 | 20 | 25 |
| 4 | 4 | 8 | 12 | 16 | 20 |
| 3 | 3 | 6 | 9 | 12 | 15 |
| 2 | 2 | 4 | 6 | 8 | 10 |
| 1 | 1 | 2 | 3 | 4 | 5 |

## 4.0 Acceptance and Escalation

| Band | Response and Authority |
| --- | --- |
| Low: 1–5 | Risk owners may accept with reasons and annual review. Legal and contractual obligations still apply. |
| Medium: 6–10 | Document a treatment plan within 30 days. Risk owner and CISO may accept an evidenced residual risk for up to 90 days, with review. |
| High: 11–15 | Escalate to CISO promptly; use immediate containment where needed and approve a plan within 30 days. Exception requires risk-owner, CISO and CEO approval, for up to 30 days. |
| Critical: 16–25 | Escalate immediately to CISO and CEO. Apply immediate containment; start treatment within seven days. Temporary acceptance requires risk-owner, CISO and CEO approval and Board notification; review at least weekly. |

Critical residual risk must never be accepted by CISO alone. Where an obligation cannot legally be waived, risk acceptance does not authorize noncompliance. All exceptions state the business reason, compensating controls, accountable owner, expiry and review trigger. An expired exception is escalated; it does not silently renew.

## 5.0 Treatment Selection and Approval

Risk owners choose mitigation, avoidance, sharing/transfer or acceptance. Insurance can share financial loss but does not transfer regulatory accountability or restore a failed service. Multiple responses may be combined. Controls are chosen to meet the assessed risk, compared against the full ISO Annex A reference set to check for omissions, and may come from other sources where necessary. ISO/IEC 27002 informs implementation. The SoA records necessity, justification and status.

Every risk requiring action, including medium risks, receives a treatment record with deliverables, accountable owner, resources, milestones and a target residual score. The risk owner approves the plan and the residual risk decision; the CISO and CEO provide additional approval according to the band. The target deadline must consider actual obligations and exposure, not simply the outer limit of the generic timetable.

## 6.0 Verification and Closure

The action owner submits evidence, and a competent reviewer who did not perform the action checks effectiveness where practicable. Verification may include access sampling, API authorization tests, a restore exercise or contract review. The risk is rescored using the same matrix after testing. Failed tests reopen the action. A completed task alone does not close the risk; closure requires a verified score, acceptance record and scheduled review.

## 7.0 Records, Communication and Review

GRC maintains the controlled register and retains decision history, approvals and evidence links in a restricted repository. Retention follows the applicable records schedule and legal holds. Owners update priority actions weekly during the first 90 days. GRC reports overdue actions and critical changes immediately, summarizes risk monthly and supports quarterly management review. Internal Audit independently evaluates the process and reports unresolved material issues to governance oversight.

For this desk-based assessment, no operational control evidence was provided. Current scores therefore equal the provisional inherent scores below; this is a conservative planning assumption, not a conclusion that every NovaPay control is absent.

# Part 5 - Risk Register and Treatment Plan

Assessment date: 6 October 2026.

All records are open and require validation. S = scenario-supported condition; A = inferred risk to investigate. Targets are measured in days after management approves the program L = likelihood; I = impact.

## NP-RISK-01-Partner APIs / Customer Records

Unauthorized partner access caused by ungoverned permissions could expose or alter financial records. Basis: S.

Owner: CTO.

Inherent/current: 4 × 5 = 20.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.15; A.8.5; A.8.15.

Rating rationale: The scenario confirms uncontrolled external access; sensitive financial records make the potential impact critical.

## NP-RISK-02 -Country Compliance Obligations

Unclear ownership could cause missed requirements or inconsistent responses from regulators.

Basis: S.

Owner: Compliance Lead.

Inherent/current: 4 × 4 = 16.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.2; A.5.1.

Rating rationale: The stated ownership gap affects multiple regions and could create major regulatory or contractual consequences.

## NP-RISK-03 -Customer-Data Processing

Inconsistent regional handling could cause excessive access, retention or disclosure.

Basis: S.

Owner: DPO.

Inherent/current: 4 × 5 = 20.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.34; A.8.24.

Rating rationale: Regional inconsistency is explicit and the customer population is large; the actual affected datasets remain unverified.

## NP-RISK-04 -Supplier Onboarding

Informal due diligence could permit an unsuitable supplier to access sensitive services. Basis: S. Owner: Head of Operations.

Inherent/current: 4 × 4 = 16.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.19; A.5.20.

Rating rationale: Informal onboarding is stated and partners depend on sensitive access, supporting a likely/major rating.

## NP-RISK-05 -Transaction Monitoring

Inconsistent country processes could allow suspicious transactions to be missed or escalated late.

Basis: S.

Owner: Compliance Lead / AML owner.

Inherent/current: 4 × 5 = 20.

Target residual: 2 × 5 = 10.

Proposed controls: A.5.2; A.8.15; A.8.16.

Rating rationale: Monitoring inconsistency is stated; failure could affect payment integrity and regulatory relationships.

## NP-RISK-06 -Service Recovery

Unverified backup and dependency recovery could prolong a cloud or supplier outage.

Basis: A.

Owner: CTO.

Inherent/current: 3 × 5 = 15.

Target residual: 2 × 4 = 8.

Proposed controls: A.8.13; A.5.19.

Rating rationale: An outage is credible for a cloud-dependent service, but recovery capability has not been tested in this exercise.

## NP-RISK-07 — Privileged Accounts

Weak authentication or delayed offboarding could enable account takeover.

Basis: A.

Owner: CISO.

Inherent/current: 3 × 5 = 15.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.15; A.8.5; A.6.5.

Rating rationale: Account takeover is plausible; the presence and effectiveness of MFA and offboarding controls are unknown.

## NP-RISK-08 -Mobile and Merchant Applications

An unremedied vulnerability could allow unauthorized data access or transaction manipulation.

Basis: A.

Owner: Engineering Lead.

Inherent/current: 3 × 5 = 15.

Target residual: 2 × 4 = 8.

Proposed controls: A.8.8; A.8.16.

Rating rationale: Internet-facing mobile/API services create a credible attack route; no exploitable vulnerability has been demonstrated.

## NP-RISK-09 — Incident Detection and Escalation

Incomplete logs or unclear escalation could delay containment and required notifications.

Basis: A.

Owner: CISO.

Inherent/current: 3 × 5 = 15.

Target residual: 2 × 4 = 8.

Proposed controls: A.8.15; A.8.16; A.5.2.

Rating rationale: Detection effectiveness is unknown; delay could amplify the harm from a material incident.

## NP-RISK-10- Staff and agent Behavior

Uneven enforcement and unverified training could lead to phishing or unsafe data handling.

Basis: S/A.

Owner: HR Lead.

Inherent/current: 4 × 4 = 16.

Target residual: 2 × 3 = 6.

Proposed controls: A.6.3; A.5.1.

Rating rationale: Inconsistent enforcement is stated; training weakness is an assumption and needs records or interviews.

## NP-RISK-11 — Offices and Retired Equipment

Unverified entry or disposal controls could expose records on paper or devices.

Basis: A.

Owner: Facilities / IT Lead.

Inherent/current: 3 × 4 = 12.

Target residual: 1 × 4 = 4.

Proposed controls: A.7.2; A.7.7; A.7.14.

Rating rationale: Physical access and disposal failures are plausible, but there is no evidence of an actual incident.

## NP-RISK-12 -Partner Assurance and Renewal

Missing governance evidence could delay or prevent key contract renewals.

Basis: S.

Owner: Head of Operations.

Inherent/current: 4 × 4 = 16.

Target residual: 2 × 4 = 8.

Proposed controls: A.5.1; A.5.2; A.5.19.

Rating rationale: The Operations email explicitly links partner renewals to assurance evidence; loss would be commercially significant.

# Treatment Actions and Validation Evidence

| Risk | Response | Action and target | Closure evidence |
| --- | --- | --- | --- |
| 01 | Mitigate | Inventory integrations and owners by day 15. Restrict approved data scopes, revoke stale credentials, rotate exposed secrets and test cross-merchant access by day 30. | API export, signed access review and negative authorization tests. |
| 02 | Mitigate | Approve role matrix by day 15 and country obligations register with owners and dates by day 30. | CEO assignment record; Legal-reviewed register. |
| 03 | Mitigate | Map priority data flows by day 30; approve retention, lawful-basis and transfer decisions by day 60. | Processing register, deletion test, transfer assessment and privacy review. |
| 04 | Mitigate / avoid | Stop new high-risk access until reviewed. Reassess all high-risk suppliers and amend deficient agreements by day 60. | Due diligence file, approval, contract and access ticket. |
| 05 | Mitigate | AML owners compare country monitoring rules and escalation routes by day 30; validate coverage with approved test cases by day 60. | Rule inventory, sample alert decisions and escalation exercise; local legal review. |
| 06 | Mitigate / share | Map critical dependencies and approve recovery objectives by day 30; complete representative restores and failover exercises by day 90. | Timed recovery results, data-integrity checks and dependency plan; insurance reviewed separately. |
| 07 | Mitigate | Review privileged users, implement strong MFA and test joiner/mover/leaver controls by day 30. | Authentication settings, access approval samples and terminated-user checks. |
| 08 | Mitigate | Establish asset-based vulnerability triage by day 30; perform authorized application/API testing and remediate priority results by day 90. | Scan coverage, remediation tickets and independent retests. |
| 09 | Mitigate | Identify required logs and escalation contacts by day 30; exercise detection, containment and notification decision-making by day 60. | Sample correlated logs, alert test and incident tabletop report. |
| 10 | Mitigate | Issue policies and role-based training by day 45; measure completion and comprehension by day 60. | Acknowledgements, attendance and assessment results. |
| 11 | Mitigate | Check office entry and clear-desk controls by day 30; implement documented sanitization and verification by day 60. | Visitor/access samples, inspection and disposal certificate. |
| 12 | Mitigate | Assemble an honest partner assurance pack by day 60; review unresolved material gaps with leadership by day 90. | Approved scope/policies, risk summary, control evidence and dated open-action list. |

NB: CISO approval is required for each medium target residual score; the risk owner must also accept it. NP-RISK-11 targets low risk and still requires owner acceptance. None of the target scores is an assertion that treatment has already worked.

# 90-Day Compliance Roadmap and Management Reporting

| Phase | Deliverable and Accountable Lead | Exit Criteria |
| --- | --- | --- |
| Days 1–15: Establish Control | CEO assigns roles and program resources. CTO inventories APIs and removes unjustified access. Compliance starts with the country/license register. | Named owners; integration inventory; critical exposures escalated and contained. |
| Days 16–30: Establish Baseline | CISO completes risk calibration and access review. DPO maps priority data flows. Leadership approves the proposed documents. | Approved method and policies; every priority risk has a signed plan and deadline. |
| Days 31–60: Implement | Operations complete high-risk supplier reviews; DPO addresses data handling; HR trains staff; CISO exercises response. | Supplier and privacy evidence reviewed; training target measured; response exercise actions assigned. |
| Days 61–90: Verify | CTO tests recovery and priority technical fixes. Internal Audit samples controls. Leadership reviews residual risks and partner assurance pack. | Verified results; signed residual decisions; failed tests retained as open actions. |
| After day 90: Maintain | Quarterly reviews and annual full risk assessment; expand the SoA to complete operational coverage. | Sustained control evidence, independent assurance and tracked continual improvement. |

## Resource Proposal

The CEO should allocate accountable time from GRC, Compliance, Privacy, Engineering, IT, Procurement, HR and country management. Technical priorities include identity and secret management, API inventory, central logging, vulnerability assessment and recovery testing. A costed business case should follow inventory and supplier review; the scenario contains no staffing rates or budget, so no invented financial total is presented. Specialist local legal advice and an appropriate PCI assessor may be required once applicability is confirmed.

| Metric | Proposed Target | Owner / Evidence |
| --- | --- | --- |
| Approved Partner Integrations | 100% have owner, purpose and access scope by day 30 | CTO / gateway and access records |
| Country Obligation Coverage | 100% of operating countries have named owners by day 30 | Compliance / obligations register |
| High-Risk Supplier Review | 100% assessed and tracked by day 60 | Procurement / supplier register |
| Policy and Training Completion | 100% policy acknowledgement; ≥95% training by day 60; outstanding staff followed up | HR / learning records |
| Priority Risk Governance | 100% high/critical risks have approved plans within required timeframes | CISO / dated approvals |
| Recovery Assurance | All designated critical-service recovery scenarios tested by day 90 | CTO / approved scenario list and results |
| Action Timeliness | No overdue critical action without CEO-approved, current exception | GRC / action and exception logs |

# Part 6 -Information Security Policy

| Document Title: | Information Security Policy |
| --- | --- |
| Document Number: Version: | NP-POL-ISP-001 1.0 |
| Classification: Issue Date: Review Date: | Internal – Confidential 06 October 2026 06 October 2027 |
| Author: Approved: | CISO CEO |
| Document Location: | NovaPay ISMS Repository |
| Document Reference: | New policy, structured using the supplied document-control format and ISO clauses 5.2 and 6.2 and Annex A.5.1. |

## Purpose and Applicability

NovaPay will protect customer information, payment integrity and service availability through a consistent, risk-based ISMS. This policy applies to all staff, contractors, locations, systems and in-scope supplier relationships. It establishes the minimum common standard across every region; country requirements may strengthen it. Applicable legal, regulatory and contractual requirements must be met, and the ISMS must continually improve.

## 2. Accountability and Objectives

The CEO approves this policy and provides resources. The CISO coordinates implementation and reports performance. Business and data owners determine access and handling needs. Compliance and the DPO advise on obligations. Every user must follow the policy and promptly report concerns. Objectives include access, supplier, training, recovery and risk-governance targets in Part 5. Owners must maintain evidence and review objectives during management review.

## 3. Information Classification and Lifecycle

Information must be classified as Public, Internal, Confidential or Restricted. Customer financial data, authentication secrets and highly sensitive identity information are Restricted. Owners must approve collection, use, sharing and retention; access must reflect purpose and least privilege. Data must be accurate where needed, minimized and securely deleted when retention ends, subject to legal holds. Restricted data must not be placed in personal email, unapproved cloud storage, public repositories or unapproved AI tools. Test environments should use synthetic or appropriately protected data.

## 4. Access and Authentication

Access requires recorded business justification and owner approval. Users and services must have identifiable accounts; shared access requires a documented exception with accountability. Privileged and remote access must use strong authentication, including MFA where supported and appropriate to the risk. Service credentials must be stored in approved secret-management facilities and rotated after exposure or relevant changes. Owners review privileged and partner access at least quarterly and ordinary access at least six months. HR and managers must notify IT promptly of changes; access must be removed by the effective termination time, or immediately for urgent cases.

## 5. Technology and Security Change

IT must maintain asset inventories, approved configurations and supported software. Networks and environments must be separated according to risk, with development and test access restricted from production. Changes require approval, testing and rollback planning. Vulnerabilities must be assessed against exposure and impact, prioritized and retested after remediation. CISO must set measurable remediation deadlines with immediate containment for active exploitation. Applications and APIs require security review and authorized testing before significant releases; secrets must not be embedded in code.

## 6. Encryption, Logs and Availability

Restricted information must be protected in transit and at rest using approved cryptography, with controlled key generation, storage, access, rotation and recovery. Logs must capture relevant access and security events without unnecessarily storing secrets or sensitive payment data. Security must protect logs from alteration, monitor priority events and define retention using obligations and investigation needs. Critical data and configurations must be backed up, isolated from ordinary administrative compromise where practicable, and restoration tested against approved recovery objectives.

## 7. People, Physical Security and Remote Working

Staff and relevant contractors must acknowledge the policy before access and receive induction and annual refresher training, supplemented for privileged, payment and privacy roles. Confidentiality obligations must be included in appropriate agreements and continue after departure. Office entry must be authorized and visitors managed. Staff must lock screens, secure papers and protect devices during travel. Only approved devices may access company services. Personal-device use requires prior security and privacy assessment, defined support boundaries and explicit approval.

## 8. Suppliers and Data Privacy

Supplier onboarding, access, monitoring and exit must follow NP-POL-SUP-001. Outsourcing does not remove NovaPay’s accountability. The DPO and business owner must review new personal data uses and cross-border transfers, including the need for a privacy impact assessment. Customer notices, rights requests, retention rules and breach decisions must follow the applicable country’s requirements. Staff must not assume that consent is the only lawful basis or that one country’s approval covers all processing.

## 9. Event Reporting and Incident Handling

Users must report suspected compromise, accidental disclosure, lost devices or unusual transactions immediately through the approved service desk or security escalation route. The CISO must maintain the actual contact directory before policy issue; an unverified mailbox is not designated here. Security triages and contains incidents, preserves evidence and coordinates recovery. The DPO, Legal and Compliance Department determine whether notification is required, to whom and by when. Statutory or contractual deadlines override internal schedules. Major incidents require leadership escalation and a documented lessons-learned review.

## 10. Exceptions, Enforcement and Review

Exceptions require an identified risk, compensating safeguards, owner, expiry and approval under NP-PRO-RAT-001. Legal obligations cannot be waived by a policy exception. Violations are investigated fairly and may result in restricted access, disciplinary action under HR procedures or contractual remedies. The policy is reviewed annually, after significant incidents or material business and regulatory changes. Approved versions are published in the controlled repository and communicated to affected parties. External copies must be reviewed to avoid disclosing sensitive information.

## 11. Assurance and Policy Effectiveness

GRC will sample acknowledgements, access approvals, overdue remediation, supplier reviews and recovery records. Independent audits assess both design and operation. Management reviews results and funds corrective action. Evidence of approval and the actual effective date must be retained; the current version is a proposed policy for academic submission.

# Part 7-Third-Party/Supplier Security Policy

| Document Title: | Third-Party/Supplier Security Policy |
| --- | --- |
| Document Number: Version: | NP-POL-SUP-001 1.0 |
| Classification: Issue Date: Review Date: | Internal – Confidential 06 October 2026 06 October 2027 |
| Author: Approved: | Head of Operations/CISO and Procurement CEO |
| Document Location: | NovaPay ISMS Repository |
| Document Reference: | NP-POL-SUP-001 |

## 1. Purpose and Scope

NovaPay must understand and control the risks created by suppliers and partners before granting access to information or services. This policy covers cloud and hosting providers, banks, agents, aggregators, merchants with API access, outsourced development and any processor or service that affects customer data or payment availability. Controls must be proportionate to access and criticality; a merchant integration is not automatically the same risk as a cloud administrator.

## 2. Ownership and Risk Classification

Every relationship requires a named business owner and entry into the supplier register. Procurement coordinates onboarding: Security evaluates technical evidence; the DPO and Legal assess processing and agreements; Compliance checks jurisdiction and license requirements. The business owner remains accountable for performance and residual risk throughout the relationship.

| Tier | Criteria | Minimum oversight |
| --- | --- | --- |
| High / critical | Sensitive customer data, production or privileged access, essential payment function or difficult replacement. | Security and privacy assessment before use; formal CISO and business approval; quarterly service review and at least annual reassessment. |
| Medium | Limited confidential information or restricted non-critical integration. | Proportionate pre-contract review; owner approval with Security input; annual review. |
| Low | No sensitive data or system access and limited-service dependency. | Basic due diligence and contractual terms; review on material change or renewal. |

The highest applicable criterion determines the tier. Change in access, countries, sub processors or business criticality triggers reassessment. A low initial contract value does not make privileged access low risk.

## 3. Due Diligence Before Onboarding

The relationship owner must document the service, data categories, locations, sub processors, access paths, dependencies and proposed exit route. Review evidence such as security policies, relevant certifications and their scope, recent independent reports, vulnerability remediation summaries, incident history, continuity testing and financial viability. A certificate alone is insufficient. Security must check what is excluded from assurance reports and whether the proposed service is covered. The DPO reviews processing roles, transfers, retention and the need for additional privacy safeguards.

New high-risk production access must not be enabled until material gaps are resolved, or a time-limited exception is approved by the risk owner, CISO and CEO under the risk procedure. Procurement and technical teams must use the same approval ticket so commercial pressure cannot bypass the control.

## 4. Contractual Minimum Requirements

Agreements must define service scope, permitted processing, confidentiality, access controls, security responsibilities, subcontracting approval, data locations, transfer safeguards, retention, return/deletion, incident cooperation, evidence preservation, assurance rights and termination. They must also set availability and recovery commitments, incident contacts and change-notification arrangements. Where relevant, require evidence of PCI responsibilities and clarify who performs each control. Customer data use for unrelated purposes must be prohibited unless separately lawful and authorized.

For high-risk suppliers, NovaPay’s proposed contractual target is notification without undue delay and no later than 24 hours after awareness of an incident affecting NovaPay, with prompt updates. This is a proposed contract term, not a statement of a universal legal deadline. Shorter applicable obligations take precedence. Legal must ensure contract wording gives NovaPay sufficient time to assess its own notification duties.

## 5. API and technical access

Each integration must use a registered identity, approved endpoints, minimum data scopes and controlled credentials. Security must require appropriate authentication, encrypted communications, request validation and rate limits, with tenant/merchant separation tested. Credentials must be kept in an approved secrets store, never embedded in public code or sent through unapproved channels. Production access requires owner approval and must be logged. Human privileged access requires strong MFA; service-to-service access requires suitable non-interactive authentication and key controls.

Partner’s permission must be reviewed quarterly and on role, contract or service changes. A suspension process must allow compromised access to be removed quickly while Operations manage customer impact. Unsupported or abandoned integrations must be disabled through a controlled change. Technical testing of a supplier’s systems requires agreed authorization and scope.

## 6. Ongoing oversight and concentration risk

The relationship owner monitors incidents, service levels, material changes, overdue remediation and assurance expiry. High-risk reviews occur quarterly, with annual reassessment and additional review after significant change. Critical providers must have documented contingency and exit plans, tested where feasible. NovaPay must consider concentration across shared cloud services, aggregators and subcontractors, because several apparent suppliers may depend on the same infrastructure.

The supplier registers records owner, service, tier, country, data, integration IDs, contract expiry, assessment date, evidence scope, open findings, next review and exit status. The CISO must be able to reconcile that register with active technical access. Undocumented active access is escalated immediately.

## 7. Offboarding and incident cooperation

On termination, the owner coordinates credential revocation, certificate/key rotation where necessary, data return, verified deletion, asset return and retention of contractual evidence. Continued access requires a documented transition approval and end date. Deletion evidence must cover relevant sub processors and backups according to the agreed schedule and legal retention requirements. Any incident is handled jointly through approved contacts, with NovaPay retaining responsibility for its own regulatory and customer decisions.

## 8. Exceptions and enforcement

Exceptions follow NP-PRO-RAT-001 and must expire. Repeated or material failure can result in suspended access, a remediation demand, reduced service scope, or contract termination, following Legal review and continuity planning. This policy is reviewed annually and after material supplier incidents. Formal issue requires CEO approval; no supplier assessment or contractual amendment is claimed as completed in this exercise.

## Illustrative supplier assessment record

| Field | Worked example — hypothetical aggregator |
| --- | --- |
| Service / owner / tier | Mobile-money API aggregation / Head of Operations / High |
| Exposure | Transaction records and customer identifiers; dependence on external settlement services. |
| Evidence gap | No reviewed access inventory, assurance report or approved processing-location record supplied. |
| Decision | Do not approve new production access until assessed; existing access receives urgent review and proportionate containment. |
| Required actions | Validate API scopes, contract terms, sub processors, incident reporting, recovery and exit capability. |
| Linked risks / closure | NP-RISK-01, 03, 04, 05, 06; owner and Security verify evidence before approval. |

# Part 8 -Updated Statement of Applicability

| Document Title: | Statement of Applicability |
| --- | --- |
| Document Number: Version: | NP-ISMS-DOC-003 2.0 |
| Classification: Issue Date: Review Date: | Internal – Confidential 6 October 2026 6 October 2027 |
| Author: Approved: | CISO CEO |
| Document Location: | NovaPay ISMS Repository |
| Document Reference: | Adapted QT-ISMS-DOC-003 v1.0. Corrected control names and numbering, reconciled scope and replaced unsupported implementation totals with an exact 20-control selection. |

Scope: all services and environments defined in NP-ISMS-DOC-001.

Selection Basis: the scenario-supported governance gaps and the provisional risk assessment in Part 5. All 20 selected controls are applicable. “Planned / unverified” means proposed for implementation or validation; it does not imply the control is absent. Drafting a policy does not establish its operational implementation.

The remaining 73 Annex A controls have not been assessed as exclusions. A complete operational SoA must assess all 93 reference controls, document necessary controls from any source and justify actual Annex A exclusions. This restricted table meets the coursework requirement only.

## Organizational controls 7

| Annex A reference | Applicability / status | Justification and risk link | Owner and verification evidence |
| --- | --- | --- | --- |
| A.5.1 Policies for information security | Yes Planned / unverified | Common policy baseline addresses inconsistent enforcement. Risks: 01–12 | CISO Approved policy, publication and acknowledgement records. |
| A.5.2 Information security roles and responsibilities | Yes Planned / unverified | Regional obligations and escalation need accountable owners. Risks: 02,05,09,12 | CEO Approved roles, country owners and reporting records. |
| A.5.15 Access control | Yes Planned / unverified | Restrict customer-data and partner access to business need. Risks: 01,07 | CTO Access rules, approved permissions and review samples. |
| A.5.19 Information security in supplier relationships | Yes Planned / unverified | Partner and supplier weaknesses can affect data and availability. Risks: 04,06,12 | Head of Operations Supplier register, tiering and completed due diligence. |
| A.5.20 Addressing information security within supplier agreements | Yes Planned / unverified | Security, processing and incident duties need enforceable terms. Risks: 01,03,04 | Procurement / Legal Signed clauses and shared-responsibility schedule. |
| A.5.23 Information security for use of cloud services | Yes Planned / unverified | Cloud lifecycle and dependency risks require defined responsibilities. Risks: 03,06 | CTO Cloud responsibility matrix, service review and exit plan. |
| A.5.34 Privacy and protection of PII | Yes Planned / unverified | Customer identity and financial records require lawful, controlled handling. Risks: 03 | DPO Processing records, privacy assessment and transfer decisions. |

## People Control -3

| Annex A reference | Applicability / status | Justification and risk link | Owner and verification evidence |
| --- | --- | --- | --- |
| A.6.3 Information security awareness, education and training | Yes Planned / unverified | Staff and agents need consistent, role-relevant security behavior. Risks: 10 | HR / CISO Training completion, comprehension tests and follow-up. |
| A.6.5 Responsibilities after termination or change of employment | Yes Planned / unverified | Leavers and movers must lose inappropriate access and retain confidentiality duties. Risks: 07,10 | HR / IT Leaver checklist, access-removal test and agreement clauses. |
| A.6.7 Remote working | Yes Planned / unverified | Access outside offices creates device, privacy and connection risks. Risks: 03,07,11 | IT / CISO Approved remote configuration, device records and access samples. |

## Physical Controls 3

| Annex A reference | Applicability / Status | Justification and Risk Link | Owner and Verification Evidence |
| --- | --- | --- | --- |
| A.7.2 Physical entry | Yes Planned / unverified | Office entry can expose records and equipment. Risks: 11 | Facilities Entry permissions, visitor logs and inspection. |
| A.7.7 Clear desk and clear screen | Yes Planned / unverified | Unattended papers and screens may disclose customer information. Risks: 03,11 | Department heads Screen-lock settings and sampled desk inspections. |
| A.7.14 Secure disposal or re-use of equipment | Yes Planned / unverified | Retired devices can retain sensitive customer or staff records. Risks: 11 | IT Asset disposal trail, sanitization evidence and verification. |

## Technological controls 7

| Annex A reference | Applicability / status | Justification and risk link | Owner and verification evidence |
| --- | --- | --- | --- |
| A.8.5 Secure authentication | Yes Planned / unverified | Strong user and service authentication reduces account misuse. Risks: 01,07 | CTO MFA evidence, service-identity configuration and tests. |
| A.8.8 Management of technical vulnerabilities | Yes Planned / unverified | Application and infrastructure weaknesses can undermine payments. Risks: 08 | Engineering / IT Coverage records, prioritized remediation and retest results. |
| A.8.13 Information backup | Yes Planned / unverified | Restorable data and configurations support recovery from loss. Risks: 06 | CTO Backup logs, protected-copy settings and restore test. |
| A.8.15 Logging | Yes Planned / unverified | Investigation and transaction oversight need reliable event records. Risks: 01,05,09 | Security Operations Log-source inventory, sample events and integrity controls. |
| A.8.16 Monitoring activities | Yes Planned / unverified | Relevant anomalies must be detected and investigated promptly. Risks: 05,08,09 | Security Operations Alert rules, test alerts and investigation records. |
| A.8.20 Networks security | Yes Planned / unverified | Network paths to sensitive services require secure management. Risks: 01,07,08 | IT / Network Lead Reviewed network rules, configuration and path tests. |
| A.8.24 Use of cryptography | Yes Planned / unverified | Financial and identity data need protection with controlled keys. Risks: 03,07 | CTO Encryption settings, key-access review and rotation records. |

Selection check: 7 organizational + 3 people + 3 physicals + 7 technological = 20 controls.

## Evidence Needed before Issuing Assurance

| Area | Evidence requests and verification |
| --- | --- |
| Governance | Signed roles and policy approvals; minutes showing decisions and follow-up. Verify authority and version dates. |
| Scope and architecture | Country/entity list, assets, data flows, cloud accounts, and service map. Reconcile inventories with operational exports. |
| Access and APIs | Active integrations, permissions, identity logs and owner approvals. Sample privileged, merchant and terminated access. |
| Suppliers | Contracts, assessments, reports and sub processor lists. Match assurance scope to the actual service and reconcile with access. |
| Privacy and compliance | Processing records, retention decisions, transfer reviews and license/obligation register. Check ownership and evidence dates. |
| Detection and response | Log coverage, alert samples, incident directory and exercise results. Test escalation and record corrective action. |
| Recovery and security testing | Recovery objectives, backup/restore results, authorized vulnerability reports and retests. Confirm completion rather than planned status. |

## Conclusion

NovaPay needs a consistent way to make decisions and prove that it controls work. Its immediate priority is partner access and clear accountability across regions. The proposed ISMS documents create that common baseline; the risk register and roadmap explain how to implement it. Credible assurance will depend on verified operating evidence and honest reporting of unresolved gaps, not on presenting this submission as a completed certification audit.

# References

[1] NovaPay Financial Services GRC Audit case study and Head of Operations email. Supplied assignment scenario; undated.

[2] GRC Project — Submission Checklist, April 2026. Supplied PDF. Defines the six deliverables and 20-control distribution.

[3] QuantumTech Ltd. ISMS Scope Statement, QT-ISMS-DOC-001 v1.0; Leadership and Commitment Statement, QT-ISMS-DOC-002 v1.0. Supplied PDFs, dated 30 May 2025.

[4] QuantumTech Ltd. Risk Assessment and Treatment Procedure, QT-PRO-RAT-001 v1.0, dated 8 October 2025; Statement of Applicability, QT-ISMS-DOC-003 v1.0, issue date 30 May 2026. Supplied PDFs; source inconsistencies documented in Part 9.

[5] ISO/IEC (2022). ISO/IEC 27001:2022, Information security management systems — Requirements. Supplied standard; especially clauses 4.3, 5.1–5.3, 6.1.2–6.1.3, 6.2, 7.5, 8–10 and Annex A.

[6] ISO/IEC (2022). ISO/IEC 27002:2022, Information security controls. Supplied implementation guidance, especially policies, roles, suppliers, cloud, people and technical controls.

[7] ISO (2018). ISO 31000:2018, Risk management — Guidelines. Supporting risk-management framework; not a certification claim.

[8] NIST (2024). Cybersecurity Framework 2.0. https://www.nist.gov/cyberframework (accessed 6 October 2026).

[9] NIST (2020). SP 800-53 Rev. 5, Security and Privacy Controls for Information Systems and Organizations. https://csrc.nist.gov/pubs/sp/800/53/r5/upd1/final. Used as a supporting control catalogue, not a claim of complete assessment.

[10] PCI Security Standards Council. PCI DSS document library: https://www.pcisecuritystandards.org/document_library/ ; “Now is the Time for Organizations to Adopt the Future-Dated Requirements of PCI DSS v4.x”: https://blog.pcisecuritystandards.org/now-is-the-time-for-organizations-to-adopt-the-future-dated-requirements-of-pci-dss-v4-x ; 2024 North America Community Meeting release: https://www.pcisecuritystandards.org/about_us/press_releases/pci-security-standards-council-hosts-2024-north-america-community-meeting/ (accessed 6 October 2026).

[11] Nigeria Data Protection Commission. Official resources, Nigeria Data Protection Act 2023 and GAID 2025: https://ndpc.gov.ng/resources/; https://ndpc.gov.ng/wp-content/uploads/2025/07/NDP-ACT-GAID-2025-MARCH-20TH.pdf (resources identified 6 October 2026). Detailed legal applicability remains subject to review.

[12] European Union (2016). Regulation (EU) 2016/679 (GDPR), Article 3 on territorial scope. https://eur-lex.europa.eu/eli/reg/2016/679/oj. Applicability is conditional in this case.

[13] Central Bank of Nigeria. Payment Service Providers: https://www.cbn.gov.ng/PaymentsSystem/PSPs.html; Overview and Summary of IT Standards: https://www.cbn.gov.ng/itstandards/Overview.html (accessed 6 October 2026). Exact obligations depend on NovaPay’s license and activities.